## Slide 1
Sacramento River
General Reevaluation Report (GRR)
Central Valley Flood Protection Board
Presentation
Alicia Kirchner, Chief of Planning
Sacramento District Corps of Engineers
23 February 2018

## Slide 2: Briefing Purpose:
Information on the current status of the study and next steps
Inform the Board on the strategy to Inactivate the study

## Slide 3: Study Purpose
Provide durable solutions to preserve integrity of Sacramento River Flood Control Project
FRM and Eco
Assumes other projects in place:
  Urban FRM
  Water Supply BiOPs
Relationship to CVFPP

## Slide 4: Formulating Alternatives
Identify all possible measures – building blocks (FRM and Eco)
Combined elements to create alternatives

## Slide 5: Drivers
    Urban FRM projects significantly reduced flood risk and associated damages
    Mainstem actions more costly than bypass actions
    BiOp mitigation needs
    Agricultural land use

## Slide 6: NED/NER Plan
Tried to maximize consistency with CVFPP
1.3 mile extension of Fremont Weir
Extensive restoration of nationally significant resources
Reduces flood stages in the greater Sacramento area
Cost: $ 1.9B; $72M annual
FRM Benefits: $11M
ER Benefits: Approx. 47,000 acres of habitat
FRM BCR = 1.7

## Slide 7: Locally Preferred Plan
Consistent with CVFPP
2.5 mile extension of Fremont Weir
Construct 5.5 mile setback levee with minimal restoration and flowage easements
Cost: $ 613M; $23M annual
FRM Benefits: $7M
ER Benefits: Approx. 1,000 acres of habitat
Unjustified FRM BCR = .35

## Slide 8: Can LPP be Justified?
    Reduction of features = reduction of costs
    Additional benefit categories
    Continue refinement of tools

## Slide 9: Study Status
Identified NED/NER
LPP as currently designed is not justified
Cost share balance
Recommending study go “Inactive” to stop the Federal clock and preserve funding

## Slide 10: Key Takeaways
Difficult to achieve alignment with CVFPP
NED/NER represents a strategic opportunity to increase resilience and create habitat
Sac Bank will be the status quo
Going inactive is the best course of action

## Slide 11: Questions?
Fremont Weir - 1963