## Slide 1: Update to the cvfpb – 6.14.13
Coordinating Committee
1

## Slide 2: Coordinating Committee Activities
The Coordinating Committee last met on May 22.
Agenda items included discussion on the programs, planning process and studies that will lead into the 2017 update of the CVFPP.
The committee will next meet at 9 a.m., Wednesday, June 26, at the City of West Sacramento.
DWR’s Conservation Strategy and assistance the department is making available to the six regional planning areas.
The steering committee continues to meet on the first Tuesday of every month.

## Slide 3: Regional Planning Activities
Lower Sacramento/Delta North Region:
Consultants for the region are coordinating small group stakeholder meetings to facilitate problem identification and participation in the planning process.
An Emergency Response exercise is being planned.
A public meeting has been scheduled for July 29 to review the region’s draft Problem Definition Report.
3

## Slide 4: Regional Planning Activities
Mid & Upper Sacramento Region:
Work in this region has stopped until a state funding agreement has been finalized.
Reclamation District 108 reports that the funding agreement may be in place by June 20.
Prior to the work stoppage, the district was in the process of scheduling small group stakeholder meetings and organizing work groups for focus areas.
4

## Slide 5: Regional Planning Activities
Feather River Region:
Held a well-attending kickoff meeting on June 5.
Region representatives continue to meet with smaller groups of stakeholders.
The next large-group public meeting is tentatively schedule for December 2013.
5

## Slide 6: Regional Planning Activities
Lower San Joaquin/Delta South Region:
A kickoff meeting was held on May 15 of the San Joaquin County Flood Control Technical Advisory Committee.
Focus has been placed on small-group meetings with cities and reclamation districts.
A concern brought up by some reclamation districts in Delta South is the potential hydraulic impacts on levees from increased flows from an expansion of Paradise Cut.
6

## Slide 7: Regional Planning Activities
Mid San Joaquin Region:
Stakeholder contact list is currently at 85 members.
An internal draft of the chapter on regional setting and flood hazards is being developed.
The first large-group workshop is scheduled for July 18 in Modesto.
7

## Slide 8: Regional Planning Activities
Upper San Joaquin Region:
Held a kickoff meeting on May 8.
The meeting featured a work session to define the regional setting and assessment of flood hazards.
8

## Slide 9: QUESTIONS
?
Presented by: _____________
Prepared by: _____________
Design Review by: _____________
_____________
Reviewed by: _____________
_____________