## Slide 1: PROPOSAL BY LRI Inc. for helping THE CVFPB translate The strategic plan into an implementation plan SEPTEMBER 13, 2013
Central Valley Flood Protection Board

## Slide 2: CVFPB Mission
To reduce the risk of catastrophic flooding to people and property within the California Central Valley, through:
Adopting, monitoring and overseeing the implementation of the Central Valley Flood Protection Plan.
Providing oversight of existing flood risk reduction facilities.
Evaluating and approving new flood protection facilities.
Being consistent, timely and effective in fulfilling our permitting and enforcement authorities.
Providing a forum for public participation and inter-agency coordination between federal, state, and local agencies and stakeholders.
Taking an integrated approach to flood protection for the purpose of public safety, economic stability, and environmental stewardship.

## Slide 3: Overall Goal
To develop implementation plans for the strategies identified as “high priority” in the CVFPB’s Strategic Plan. The specific objectives of implementation planning includes:
Defining tasks associated with each “high priority” strategy.
Determining accountability for each task – who, what, and when.
Quantifying the level of resources required for each strategy – and whether those resources are in place or not (and if not, the budget for acquiring them).
Deciding on metrics for measuring successful completion of each task or strategy.

## Slide 4: Scope of Work (Next Steps)
The following steps will be used for implementation of the Strategic Plan:
Determine the list of high priority strategies – through the full Board and Executive Committee desired outcomes and priority strategies will be developed as well as those who need to be engaged to complete the tasks
Develop a detailed work plan – define detailed work plan schedules
Facilitate work group meetings – convene various work groups composed of Board members and Board staff to develop detailed implementation plans for all high priority strategies and provide synopsis of results (assumes 8 different groups meeting 3 times to develop plans)
Develop implementation plans – draft implementation planning documents (based on Step 3)
Facilitate consensus – facilitate discussions with full Board and Executive Committee to build consensus around the draft implementation plan and finalize the plan based on feedback.

## Slide 5: Estimated Project Budget
Step: | Estimated Consulting time:
1. Determine list of high priority strategies | 12 hours
2. Develop details work plan | 6 hours
3. Facilitate work group meetings | 96 hours
4. Develop implementation plans | 16 hours
5. Facilitate consensus | 16 hours
Total Time: | 146 hours
Total Cost: | $43,800

## Slide 6: Staff Recommendation
Board staff recommends that the Board authorize the Executive Officer to work in conjunction with the Department of Water Resources in execution of a contract hiring LRI Inc. to translate the Board’s Strategic Plan into an Implementation Plan.

## Slide 7: Questions?
?