## Slide 1: Rural Levee Repair Criteria
Informational Briefing to the Central Valley Flood Protection Board
July 12, 2013
David J. W. Wheeldon P.E., Chief
Flood System Sustainability Branch
Department of Water Resources, Flood Maintenance Office

## Slide 2: Resolution No. 2012-25. Section 11 (h)
The Board will create an advisory committee, or other appropriate group, working with DWR, local maintaining agencies, interested stakeholders, and the USACE to develop rural levee repair and improvement criteria, to be applied to planned or emergency work. The Board intends for the advisory committee or group to produce draft criteria to be available by July 1, 2013.
Notes: Need a couple pics of damages to system at right of this slide…

## Slide 3: Diverse Membership
DWR: Dave Wheeldon, Dave Mraz, Syada Ara, Stacey Cepello,
DWR Support: Adam Sutkis, Yung-Hsin Sun, Mary Jimenez, Orit Kalman,
CVFPB: Joe Countryman and Ali Probaha (staff)
USACE: Mary Perlea, Ryan Larson
Industry: Gary Albertson, Graham Bradner, Wen Chen, Les Harder, Scott Huntsman, Gilbert Labrie, Barry O’Reagan, Dave Peterson, Rune Storsund, Steven Sullivan, Kevin Tillis
NGO: John Cain, Julie Rentner
LMA: Ric Reinhardt, Lewis Bair, Gilbert Cosio, Reggie Hill, Max Sakato, Steven Stadler

## Slide 4: RLRC Framework
Applies to non-routine maintenance or repair activities of rural levees.
Does not apply to new levee construction.
Develop a ‘template’ or ‘guidebook’ approach to streamline project implementation.
Will not define a specific level of protection for rural levees, and will not change Title 23 or USACE 408 requirements.
Reduce site specific flood risk at critical locations.
1
2
3
4
5

## Slide 5: RLRC Schedule and Milestones
March/April
2013
May
2013
RLRC Workgroup membership, program structure, desired outcomes and deliverables established
RLRC workplan and scope defined
Problem areas and repair alternatives identified
RLRC workgroup meetings 1 and 2
Notes: Need a couple pics of damages to system at right of this slide…

## Slide 6: RLRC Schedule and Milestones, cont.
June/
early July
Template and criteria narrative refined
Late July
Workgroup Meeting 3 to refine templates and introduce narrative (July 31)
August/
September
Workgroup Meetings 4 and 5 to complete criteria document with final templates, narrative, and guidance.
Update to CVFPB
Notes: Need a couple pics of damages to system at right of this slide…

## Slide 7
KEY CONTACT INFORMATION:
http://www.water.ca.gov/floodmgmt/fmo/rlrc/
RLRC@water.ca.gov
DWR: David J. W. Wheeldon, P.E.
        (916) 574-1243
        Dave.Wheeldon@water.ca.gov
http://www.water.ca.gov/floodmgmt/fmo/rlrc/

## Slide 8: Workplan and Timeline, Cont.

## Slide 9: Conceptual Model

## Slide 10: Repair Alternative Sample Template

## Slide 11: Workplan and Timeline
Notes: Need a couple pics of damages to system at right of this slide…