## Slide 1: Status update of the Action Plan for Implementing the Board’s Strategic Plan January 10, 2014
Central Valley Flood Protection Board

## Slide 2: Objectives of Implementation Planning
The specific objectives of implementation planning for the strategies identified in the Board's Strategic Plan include:
Defining tasks/actions associated with each “high priority” strategy.
Determining accountability for each task – who, what, and when.
Quantifying the level of resources required for each strategy – and whether those resources are in place or not (and if not, the budget for acquiring them).
Deciding on metrics for measuring successful completion of each task or strategy.

## Slide 3: Goals of CVFPB’s Strategic Plan
The CVFPB Strategic Plan Adopted by the Board on June 28, 2013 has 4 Goals:
  Goal 1: Preserve the Integrity and Function of Flood Protection Systems in the Central Valley.
  Goal 2: Oversee the Implementation of the Central Valley Flood Protection Plan.
  Goal 3: Provide Leadership in Optimizing Flood Protection Planning, Management and Operations.
  Goal 4: Develop Broad Public Support for Regional and System-Wide Multi-Benefit Flood Risk Reduction Projects and Programs.

## Slide 4: Goal 1 Implementation
Goal 1: Preserve the Integrity and Function of Flood Protection Systems in the Central Valley
  3 Objectives; 12 Strategies; 36 Proposed Actions.
  Timeline for Implementation: 70% in 2014, 30% in 2015 and some “Ongoing”
  Resource Analysis:
    Most proposed actions can be accomplished with existing resources, however:
      Consultant help is needed to update the Board’s regulations.
      Five additional technical staff and one surveyor are needed

## Slide 5: Goal 2 Implementation
Goal 2: Oversee the Implementation of the Central Valley Flood Protection Plan
  2 Objectives; 9 Strategies; 20 Proposed Actions.
  Timeline for Implementation: Mostly “Ongoing”
  Resource Analysis:
    Proposed actions can be accomplished with existing resources.

## Slide 6: Goal 3 Implementation
Goal 3: Provide Leadership in Optimizing Flood Protection Planning, Management and Operations
  2 Objectives; 5 Strategies; 8 Proposed Actions.
  Timeline for Implementation: 50% in 2014 and some “Ongoing”
  Resource Analysis:
    Proposed actions can be accomplished with existing resources.
    Analysis may identify additional staffing needs

## Slide 7: Goal 4 Implementation
Goal 4: Develop Broad Public Support for Regional and System-Wide Multi-Benefit Flood Risk Reduction Projects and Programs
  1 Objective; 1 Strategy; 5 Proposed Actions.
  Timeline for Implementation: Mostly “Ongoing”
  Resource Analysis:
    Proposed actions can be accomplished with existing resources and pending hires.
    Future updates / modifications to the Designated Floodway Program may require additional staffing

## Slide 8: Summary
Current Status:
  69 Action Items have been identified in the proposed implementation plan based on several work group meetings with the Board staff.
Some Proposed Actions Require CEQA Analysis:
  Updating the Board’s Regulations.
  Updating the Designated Floodway Program.
Next Steps:
  Facilitate discussions with full Board and Executive Committee to build consensus around the draft implementation plan.
  Conduct Board workshop(s) to refine the draft Action Plan.
  Finalize the implementation plan based on feedback.
  Analyze staffing needs and determine capacity needed based on the Action Plan.
  Monitor plan implementation and provide regular update to the Board.

## Slide 9: Board’s Input
Today Board staff seeks Board’s Input regarding the proposed Actions for the following four Strategies:
  Strategy 3.1.1: Provide a forum for redefining the future roles and responsibilities of federal, state and local flood protection agencies.
  Strategy 3.1.3: Examine the State’s internal planning and operating processes and recommend potential changes.
  Strategy 4.1.1: Partner with DWR, USACE, and local and regional agencies to build support for additional measures and funding to protect public safety and reduce state liability, including deep flood prone areas.
  Strategy 4.1.3: Ascertain viability of and explore options for the Central Valley Flood Protection Board’s Designated Floodway Program.

## Slide 10: Board’s Input for Strategy 3.1.1
Today Board staff seeks Board’s Input regarding the proposed Actions for:
  Strategy 3.1.1: Provide a forum for redefining the future roles and responsibilities of federal, state and local flood protection agencies.
    Action 1: Play a leadership role in the forum established by DWR to redefine roles and responsibilities.
    Action 2: Join the efforts to assure that Central Valley concerns over flood insurance program are addressed.

## Slide 11: Board’s Input for Strategy 3.1.3
Today Board staff seeks Board’s Input regarding the proposed Action for:
  Strategy 3.1.3: Examine the State’s internal planning and operating processes and recommend potential changes.
    Action 1: Work with federal and state agencies to assure Board can provide input into proposed projects during planning phases.

## Slide 12: Board’s Input for Strategy 4.1.1
Today Board staff seeks Board’s Input regarding the proposed Action for:
  Strategy 4.1.1: Partner with DWR, USACE, and local and regional agencies to build support for additional measures and funding to protect public safety and reduce state liability, including deep flood prone areas.
    Action 1: Track relevant planning efforts and provide comment.

## Slide 13: Board’s Input for Strategy 4.1.3
Today Board staff seeks Board’s Input regarding the proposed Action for:
  Strategy 4.1.3: Ascertain viability of and explore options for the Central Valley Flood Protection Board’s Designated Floodway Program.
    Action 1: Explore what legal and policy impediments exist, if any, to updating the Designated Floodway Program.

## Slide 14: Thank you
?